## Slide 1
PFF AI
Enterprise Agentic AI
Proprietary & Confidential
DECK 09 · DECISIONS
Open Decisions
& ARB Asks
The 5 Proposed decisions we need the Architecture Review Board to ratify
Notes: The action deck. 145 ADRs are governed; 140 Accepted; 5 remain Proposed with a stated recommendation we build against. We need ARB to ratify them or direct the evidence required.

## Slide 2
PFF AI
Enterprise Agentic AI
1
Proprietary & Confidential
ADR-D0-04
How an open decision closes
The governance process
Recommend
ADR states default
Build
against recommendation
Evidence
eval / benchmark
ARB sign-off
named approver
Accepted
new version, register
▪ Each Proposed ADR carries a complete CMMI-DAR evaluation and a stated recommendation.
▪ We build against the recommendation now; a deviation requires a superseding ADR — never a silent change.
▪ When the evidence lands or the approver signs off, status flips Proposed → Accepted.
Notes: The process (D0-04): recommend → build → produce evidence → ARB sign-off → Accepted.

## Slide 3
PFF AI
Enterprise Agentic AI
2
Proprietary & Confidential
145 ADRS · 9 DOMAINS
Decision status board
145
total governed ADRs
140
Accepted
5
Proposed — need ARB
0
rejected / blocked
Proposed ADR | Decision | Gate
ADR-D3-23 | Embedding model (768-dim) | Phase 8
ADR-D3-24 | Vector store (Azure AI Search) | Phase 8
ADR-D5-10 | Self-hosted SLM (vLLM) | Phase 20
ADR-D3-28 | Quality-gated refinement loop | Phase 16, 20
ADR-D6-19 | SLM input masking regime | Phase 6, 20
Notes: Five open decisions, each gated at a build phase; two gate at Phase 8, the rest at 16/20; none are blocked.

## Slide 4
PFF AI
Enterprise Agentic AI
3
Proprietary & Confidential
PROPOSED · NEEDS ARB SIGN-OFF
ADR-D3-23 · Embedding model selection
Build-default recommendation — status Proposed, awaiting the evidence/sign-off named
RECOMMENDATION (WORKING DEFAULT)
Recommendation
HF-hosted general-purpose 768-dim (bge-base-en-v1.5 class); fallback 1024-dim
Why
Chosen by PFF-FA retrieval evaluation, not reputation (doc 14 §13).
Cost / latency impact
Dimension drives vector storage cost & recall (deck 03/08).
AWAITING
Recall@5 ≥ 0.90 evaluation, then ARB sign-off
Gated at
Phase 8
THE ASK: ratify, or direct the evidence you need to ratify
Notes: ADR-D3-23 Embedding model selection: we build against the recommendation now. Proposed, not Accepted — awaiting Recall@5 ≥ 0.90 evaluation, then ARB sign-off (Phase 8). Ask: ratify, or tell us what evidence you need. A deviation requires a superseding ADR.

## Slide 5
PFF AI
Enterprise Agentic AI
4
Proprietary & Confidential
PROPOSED · NEEDS ARB SIGN-OFF
ADR-D3-24 · Vector store selection
Build-default recommendation — status Proposed, awaiting the evidence/sign-off named
RECOMMENDATION (WORKING DEFAULT)
Recommendation
Azure AI Search (vector + hybrid); fallback pgvector on Azure Postgres
Why
Managed, hybrid retrieval, Azure-native security & scaling.
Cost / latency impact
≈ $245/SU/mo; scales with replicas × partitions (deck 08).
AWAITING
ARB sign-off
Gated at
Phase 8
THE ASK: ratify, or direct the evidence you need to ratify
Notes: ADR-D3-24 Vector store selection: we build against the recommendation now. Proposed, not Accepted — awaiting ARB sign-off (Phase 8). Ask: ratify, or tell us what evidence you need. A deviation requires a superseding ADR.

## Slide 6
PFF AI
Enterprise Agentic AI
5
Proprietary & Confidential
PROPOSED · NEEDS ARB SIGN-OFF
ADR-D5-10 · Self-hosted SLM serving stack
Build-default recommendation — status Proposed, awaiting the evidence/sign-off named
RECOMMENDATION (WORKING DEFAULT)
Recommendation
vLLM on AKS GPU; fallbacks Azure ML / TGI / Triton
Why
Throughput & cost control for the self-hosted target phase.
Cost / latency impact
Dominant cost line — GPU-hours ÷ tokens (deck 05/08).
AWAITING
throughput/latency/quality benchmark on chosen model + SKU, then ARB
Gated at
Phase 20
THE ASK: ratify, or direct the evidence you need to ratify
Notes: ADR-D5-10 Self-hosted SLM serving stack: we build against the recommendation now. Proposed, not Accepted — awaiting throughput/latency/quality benchmark on chosen model + SKU, then ARB (Phase 20). Ask: ratify, or tell us what evidence you need. A deviation requires a superseding ADR.

## Slide 7
PFF AI
Enterprise Agentic AI
6
Proprietary & Confidential
PROPOSED · NEEDS ARB SIGN-OFF
ADR-D3-28 · Quality-gated refinement loop
Build-default recommendation — status Proposed, awaiting the evidence/sign-off named
RECOMMENDATION (WORKING DEFAULT)
Recommendation
Deterministic score → regenerate/escalate up a bounded model ladder; strict mode for governance-critical classes
Why
Runtime quality control, opt-in per task class (config/base/refinement.yaml).
Cost / latency impact
Trades latency/cost for quality — needs a benchmarked budget (deck 08).
AWAITING
ARB sign-off (AI Governance Lead on strict-class list) + Phase 20 latency/cost benchmark
Gated at
Phase 16, 20
THE ASK: ratify, or direct the evidence you need to ratify
Notes: ADR-D3-28 Quality-gated refinement loop: we build against the recommendation now. Proposed, not Accepted — awaiting ARB sign-off (AI Governance Lead on strict-class list) + Phase 20 latency/cost benchmark (Phase 16, 20). Ask: ratify, or tell us what evidence you need. A deviation requires a superseding ADR.

## Slide 8
PFF AI
Enterprise Agentic AI
7
Proprietary & Confidential
PROPOSED · NEEDS ARB SIGN-OFF
ADR-D6-19 · SLM input masking regime
Build-default recommendation — status Proposed, awaiting the evidence/sign-off named
RECOMMENDATION (WORKING DEFAULT)
Recommendation
External SLM: mandatory fail-closed mask/tokenise-all; self-hosted: raw or masked; reversible token vault
Why
Strengthens D6-07 into a testable, binary data-protection default.
Cost / latency impact
No raw PII/records egress; special-category & children's data hard-blocked (deck 06).
AWAITING
ARB sign-off (DPO owner, DPIA update) + Phase 20 vault sizing
Gated at
Phase 6, 20
THE ASK: ratify, or direct the evidence you need to ratify
Notes: ADR-D6-19 SLM input masking regime: we build against the recommendation now. Proposed, not Accepted — awaiting ARB sign-off (DPO owner, DPIA update) + Phase 20 vault sizing (Phase 6, 20). Ask: ratify, or tell us what evidence you need. A deviation requires a superseding ADR.

## Slide 9
PFF AI
Enterprise Agentic AI
8
Proprietary & Confidential
ALIGN SIGN-OFF TO BUILD PHASES
Sequencing — what we need, when
Phase | Decision(s) | What ARB is asked for
Phase 6 | D6-19 masking regime | DPO sign-off + DPIA update
Phase 8 | D3-23 embedding · D3-24 vector store | ratify after Recall@5 eval / ratify now
Phase 16 | D3-28 refinement loop | endorse strict-class list
Phase 20 | D5-10 vLLM · D3-28 · D6-19 | ratify after benchmarks (latency/cost/vault)
Earliest need first: the masking regime (Phase 6) and the Phase 8 data decisions are the nearest gates — the vLLM & refinement benchmarks land at Phase 20.
Notes: Sequenced asks: masking (DPO/DPIA) earliest and most sensitive; the Phase-8 data decisions next; vLLM and refinement follow their Phase-20 benchmarks.

## Slide 10
PFF AI
Enterprise Agentic AI
9
Proprietary & Confidential
What we need from the ARB today
Ratify the 5 · or name the evidence · endorse the cost model (deck 08) · note the architecture
Notes: Close: ratify the five decisions or name the evidence needed; endorse the cost model and budget controls; record any challenges to the architecture. Thank you.